# Codex Execution Plan

## Stack

Laravel + Vue + Inertia

Tailwind

MySQL

Deploy before feature development.

## Milestone 0

Bootstrap project.

Deploy.

Verify

- Homepage

- /health

- Database

- CI

STOP.

Manual verification required.

## Milestone 1

Authentication

Core models

Factories

Seeders

Relationships

Tests

STOP.

Verify deployment.

## Milestone 2

Assessment question catalog

Public wizard

Validation

Draft saving

Tests

STOP.

Verify end-to-end.

## Milestone 3

Scoring engine

Recommendation engine

Rule system

Tests

STOP.

Review recommendation quality.

## Milestone 4

Results dashboard

Charts

Recommendation cards

Responsive UI

STOP.

Verify mobile.

## Milestone 5

Public report

Secure tokens

Printable report

Optional PDF

STOP.

Verify anonymous access.

## Milestone 6

Internal workspace

Prospect list

Assessment review

Search

Filtering

Talking points

STOP.

Verify authentication.

## Milestone 7

Demo data

Three realistic merchants

Different recommendations

Reset command

STOP.

Demo with seeded data.

## Milestone 8

Polish

Accessibility

Loading states

README

Architecture diagrams

Deployment verification

Future integrations:

- Shopify Dev Store

- CSV

- WooCommerce

- AI recommendations